# Waste Management - Go Forward Approach

## 311 AI Assistant Coverage Expansion

Date: February 15, 2026 Prepared For: Partner Review Status: Phase 1 Ready for Implementation

## Executive Summary

Problem: We’re only covering 10% of waste management questions (9 out of 88 common questions).

Impact: 85-90% of waste questions fall through to human operators, representing significant missed call deflection opportunity.

Solution: Add 79 Q&A pairs in 3 phases over 4-6 weeks.

ROI: $37,500/year in perpetual savings for 24-30 hours of work.

## Current State

### What We Have (9 Q&As)

- When is my trash pickup day?

- My trash wasn’t picked up

- What can I recycle?

- How to request bulk pickup

- How to schedule large item pickup

- How to dispose yard waste

- How to report solid waste violation

- How to report improper trash disposal

- How to report litter in public areas

### Critical Gaps (0% Coverage)

Hazardous Waste - SAFETY CRITICAL - Zero questions about Haz Bin (hazardous waste facility) - No guidance on paint, batteries, chemicals, electronics disposal - Risk: Residents improperly disposing of dangerous materials

Cart Management - HIGH VOLUME - Zero questions about getting, replacing, or managing carts - Estimated 25-30% of waste calls are cart-related - Risk: High call volume on basic cart issues

Holiday Schedules - TIME SENSITIVE - Zero questions about holiday collection schedules - Call volume spikes 300-500% during holiday weeks - Risk: Resident confusion and frustration

## Three-Phase Implementation Plan

### Phase 1: Critical Priority (THIS WEEK)

Add: 15 questions Time: 6-8 hours (including SME validation) Impact: Deflect 40-50% of waste calls (+35 percentage points) Savings: $17,500/year Status: ✅ Q&As drafted and ready

Categories Covered: - Cart management (6 Q&As) - Getting, replacing, damaged/stolen carts, weight limits - Holiday schedules (3 Q&As) - No pickup days, schedule delays - Hazardous waste (4 Q&As) - Haz Bin location/hours, paint, batteries, electronics - Recycling & timing (2 Q&As) - Recycling day, cart placement timing

Action Required: 1. Validate 15 Q&As with Metro Public Works SME (2-3 hours) 2. Insert into database (1 hour) 3. Test and monitor (ongoing)

### Phase 2: High Priority (Week 2-3)

Add: 18 questions Time: 8-10 hours Impact: Deflect 75-80% of waste calls (+60-65 points cumulative) Savings: $30,000/year cumulative

Categories: - Recycling details - Sorting, washing, contamination, specific items - Bulk item details - What qualifies, how many items, frequency - Yard waste details - Collection timing, bag requirements, quantities - Prohibited items - What can’t go in trash, overflow situations

### Phase 3: Complete Coverage (Week 4-6)

Add: 23 questions Time: 10-12 hours Impact: Deflect 90-95% of waste calls (+75-80 points cumulative) Savings: $37,500/year cumulative

Categories: - Special circumstances - Moving, landlords, temporary stops - Specific items - Tires, propane, medications, specific recyclables - Advanced topics - Apps, tools, business waste, property violations

## Financial Analysis

### Investment

- Phase 1: 6-8 hours (1 working day)

- Phase 2: 8-10 hours (1.5 working days)

- Phase 3: 10-12 hours (1.5 working days)

- Total: 24-30 hours (4 working days)

### Return

- Phase 1: $17,500/year perpetual

- Full Implementation: $37,500/year perpetual

- 5-Year Value: $187,500

- 10-Year Value: $375,000

### Cost Assumptions

- Average cost per 311 call: $5

- Current waste call volume: ~10,000/year

- Phase 1 deflection: 3,500 additional calls/year

- Full deflection: 7,500 additional calls/year

## Risk Assessment

### Risks of NOT Implementing

Safety Risk (HIGH) - Residents don’t know where to dispose hazardous waste - Improper disposal of paint, batteries, chemicals - Environmental and health hazards

Volume Risk (HIGH) - Cart management calls overwhelming operators - Simple questions taking 5-10 minutes each - Operators could handle complex issues instead

Reputation Risk (MEDIUM) - Holiday schedule confusion = frustrated residents - “Why doesn’t the AI know this?” perception - Competitor cities may have better AI coverage

### Risks of Implementing

Accuracy Risk (LOW) - Mitigation: All answers sourced from official Louisville Metro sites - Mitigation: SME validation before production - Mitigation: Monitoring and adjustment post-launch

Maintenance Risk (LOW) - Mitigation: Policies rarely change (validate annually) - Mitigation: Clear source documentation for updates - Mitigation: Database versioning for rollback

## Data Sources

All answers validated against official Louisville Metro sources:

- Garbage Collection https://louisvilleky.gov/government/public-works/services/garbage-collection

- Recycling Services https://louisvilleky.gov/government/public-works/services/recycling

- Haz Bin (Hazardous Waste) https://louisvilleky.gov/government/public-works/services/hazardous-materials-disposal-haz-bin

- Waste Reduction Center https://louisvilleky.gov/government/public-works/waste-reduction-center

- Solid Waste Management https://louisvilleky.gov/government/public-works/solid-waste-management-services

## Success Metrics

### Phase 1 Targets (Week 1)

- 15 Q&As validated by SME

- All 15 added to production database

- Test accuracy: 96-100% on sample queries

- Monitor deflection rate increase

- Target: 40-50% deflection on waste calls

### Phase 2 Targets (Week 2-3)

- 18 additional Q&As added

- Cumulative deflection: 75-80%

- User satisfaction: >90% on waste answers

### Phase 3 Targets (Week 4-6)

- 23 additional Q&As added

- Cumulative deflection: 90-95%

- Comprehensive waste coverage achieved

### Ongoing Monitoring

- Answer accuracy rate

- Question match rate

- Deflection percentage by category

- User feedback and ratings

- Call volume reduction

## Sample Questions & Answers

See attached CSV: waste_phase1_questions.csv

Contains all 15 Phase 1 questions with: - Question text - Complete answer text - Keywords for matching - Category and priority - Estimated call volume impact

## Recommendations

### Immediate Action (This Week)

APPROVE & IMPLEMENT PHASE 1

- Review attached CSV with 15 Q&As

- Schedule 2-hour SME validation session with Metro Public Works

- Make any necessary adjustments based on SME feedback

- Add validated Q&As to production database

- Test with sample queries

- Monitor for 1 week

Expected Result: 35% improvement in waste call deflection within 7 days

### Short-Term Action (Week 2-3)

Proceed with Phase 2 if Phase 1 shows: - High accuracy (96-100%) - Positive user feedback - Measurable deflection increase

Draft and validate 18 High Priority Q&As while monitoring Phase 1 performance.

### Medium-Term Action (Week 4-6)

Complete Phase 3 for comprehensive coverage.

By end of Week 6: - 88 total waste Q&As in system - 90-95% waste call deflection - $37,500/year perpetual savings - Louisville becomes reference case for waste management AI coverage

## Competitive Positioning

### Current State

- Louisville: 10% waste coverage

- Competitor systems: Unknown (likely similar or better)

- Sales pitch: “Our Louisville system covers basics”

### After Phase 1

- Louisville: 50% waste coverage

- Sales pitch: “Our Louisville system covers all critical waste questions including hazardous disposal”

### After Full Implementation

- Louisville: 95% waste coverage

- Sales pitch: “Our Louisville system has comprehensive waste management coverage - carts, recycling, hazardous waste, holidays, everything”

- Competitive advantage: Can highlight this in demos to prospects

## Decision Point

### Option A: Implement Phase 1 Now (RECOMMENDED)

- Pros: Quick win, high ROI, addresses safety gap, relatively low effort

- Cons: None significant

- Time: 1 week

- Return: $17,500/year

### Option B: Implement All Phases Immediately

- Pros: Complete coverage faster, maximize deflection sooner

- Cons: Higher upfront time investment, less iterative learning

- Time: 2-3 weeks

- Return: $37,500/year

### Option C: Do Nothing

- Pros: Zero time investment

- Cons: Continue missing 90% of waste questions, safety risk, high call volume

- Time: 0

- Return: $0 (actually negative - continue paying $45K/year in unnecessary calls)

## Conclusion

We have a high-ROI, low-risk opportunity to dramatically improve waste management coverage.

Phase 1 is ready to deploy - 15 Q&As are drafted, sourced, and awaiting SME validation.

Recommendation: Approve Phase 1 implementation this week.

Next Step: Review attached CSV, schedule SME validation, and proceed with database insertion.

## Attachments

- waste_phase1_questions.csv - 15 Q&As ready for implementation

- WASTE_MANAGEMENT_TAXONOMY.md - Complete research (reference)

- waste_phase1_questions.json - Structured data format (reference)

Prepared by: Rachael + Claude Code (Sonnet 4.5) Research Duration: 4 hours Sources: 15+ official Louisville Metro pages, 10+ municipal 311 systems Status: Phase 1 ready for immediate implementation

Decision Required: Approve Phase 1 for SME validation and deployment this week?