# API Automation Research: Louisville Metro311

## Can We Automate Service Request Submission?

Date: February 19, 2026 Question: Can the AI agent directly submit service requests to Metro311 instead of directing users to call 311?

## TL;DR - YES, API Integration is Possible

✅ Louisville Metro311 has API capabilities ✅ Accela platform supports programmatic access ✅ Louisville adheres to Open311 standards ⚠️ BUT: Need API credentials and technical integration

## What We Know

### 1. Louisville Uses Accela Civic Platform

Louisville Metro’s 311 system is powered by Accela, a major civic engagement platform.

Key Facts: - Accela launched in Louisville with new Business Portal, Metro311 Online Portal, and mobile app - Service requests route directly to appropriate City Departments via Accela - Mobile app package ID: com.accela.louisville_ky - System supports automated workflows and routing

Sources: - Accela on LouisvilleKY.gov - Louisville Metro Government launches new Accela portals

### 2. Accela Has Full REST API

Accela provides a comprehensive REST API for programmatic access:

Accela Civic Platform API Documentation

Capabilities: - ✅ Create service requests programmatically - ✅ Update request status - ✅ Query existing requests - ✅ Attach photos/documents - ✅ Get service definitions and codes - ✅ OAuth2 authentication via CivicID

SDKs Available: - iOS, Android, .NET, Windows, PHP, Node.js, Ruby

API Methods: - POST /records - Create new service requests - GET /records/{id} - Get request details - PUT /records/{id} - Update requests - GET /services - List available service types

Sources: - The Civic Platform and the Accela API - Accela Civic Platform

### 3. Louisville Adheres to Open311 Standards

Louisville’s Metro311 system is based on Open311 GeoReport specification.

What is Open311? - Standardized API for civic issue tracking - REST/JSON interface - Supports service request creation, querying, and updates - Used by hundreds of cities worldwide

Louisville’s Implementation: - Based on proposed GeoReport Bulk specification - Data adheres to Open311.org Data Standards - Partnership with Center for Government Excellence

Standard Open311 Endpoints:

GET  /services.json                    # List available service types
GET  /services/{service_code}.json     # Get service definition
POST /requests.json                     # Create new service request
GET  /requests.json                     # Query service requests
GET  /requests/{service_request_id}.json # Get specific request

Sources: - Louisville Metro 311 Service Request 2025 (data.gov) - GeoReport v2 API Documentation

### 4. Data Available via ArcGIS REST API (Read-Only)

Louisville publishes 311 data through ArcGIS FeatureServer (read-only):

Access Points: - Louisville Metro Open Data Hub - ArcGIS services hosted at services1.arcgis.com/79kfd2K6fskCAkyg/ - Datasets include: Active permits, inspection results, 311 service requests

Limitation: These appear to be read-only endpoints for open data transparency, NOT for submitting new requests.

Sources: - Louisville Open Data Portal - ArcGIS REST APIs

## What We Need

### To Enable AI-Automated Service Requests

#### 1. API Access Credentials

Contact: Louisville Metro Technology Services - API key or OAuth2 credentials for Accela system - Environment: Production vs. Sandbox/Test - Rate limits and usage policies - Service account setup

Action: Email/call Metro Technology Services requesting API access for AI assistant integration

#### 2. API Endpoints & Documentation

Need to Know: - ✅ Accela API base URL for Louisville (e.g., https://apis.accela.com/v4/louisville/) - ✅ OR Open311 endpoint (e.g., https://311.louisvilleky.gov/open311/v2/) - ✅ Available service codes (waste collection, cart request, illegal dumping, etc.) - ✅ Required fields for each service type - ✅ Authentication method (API key vs OAuth2)

Action: Request Louisville-specific API documentation from Metro Tech Services

#### 3. Service Type Mapping

Map our Q&As to Accela/Open311 service codes:

| Q&A Category | Likely Service Code | Required Fields |
| --- | --- | --- |
| Request new cart | WASTE_CONTAINER_NEW | Address, cart type (trash/recycling) |
| Report damaged cart | WASTE_CONTAINER_DAMAGED | Address, damage description |
| Report stolen cart | WASTE_CONTAINER_STOLEN | Address |
| Report missed pickup | MISSED_WASTE_SERVICE | Address, service type, date |
| Report illegal dumping | ILLEGAL_DUMPING | Location, description, photos? |

Action: Get official service code list from Louisville

#### 4. Technical Integration

Build API integration layer:

Components Needed: - Authentication handler (OAuth2 or API key) - Request builder (format AI conversation → API payload) - Error handling and validation - Response parser and confirmation messaging - Logging and monitoring

Workflow Example:

User: "My trash cart was stolen"
AI: "I can help you report that. What's your address?"
User: "123 Main St, Louisville, KY 40202"
AI: [Validates address, builds API request]
    POST /requests.json
    {
      "service_code": "WASTE_CONTAINER_STOLEN",
      "address": "123 Main St",
      "city": "Louisville",
      "state": "KY",
      "zip": "40202",
      "description": "Trash cart stolen"
    }
AI: "Your stolen cart has been reported (Request #SR-12345).
    A replacement cart will be delivered within 7-10 business days."

Development Time Estimate: 2-4 weeks for full integration

## Options for Implementation

### Option A: Informational Only (Current Approach)

What: AI provides information and directs to Metro311 app/phone Pros: - No API integration needed - Quick deployment - No technical dependencies Cons: - User still has to make a second call/app interaction - Not truly automated - Doesn’t address Oliver’s feedback

### Option B: Partial Automation (Hybrid)

What: AI collects information, then submits via API Pros: - Better user experience - one-stop shop - Reduces 311 call volume even more - AI can validate data before submission Cons: - Requires API credentials and integration - 2-4 weeks development time - Need error handling for API failures Best For: Transactional requests (cart orders, missed pickup reports)

### Option C: Full Automation + Smart Routing

What: AI decides when to auto-submit vs. escalate to human Pros: - Best user experience - Maximum call deflection - Can handle complex scenarios Cons: - Most complex to build - Requires sophisticated decision logic - Higher maintenance burden Best For: Production-ready, long-term solution

## Recommended Approach

### Phase 1: Deploy Informational Q&As (Week 1)

- ✅ Use current Q&As as-is

- ✅ Provide information + direct to Metro311

- ✅ Get initial deflection value

### Phase 2: API Access & Testing (Weeks 2-3)

- 📧 Contact Metro Technology Services for API access

- 📋 Get service codes and documentation

- 🔧 Set up test environment

- ✅ Build proof-of-concept for 2-3 simple workflows

### Phase 3: Hybrid Automation (Weeks 4-6)

- 🤖 Implement API integration for high-volume, simple requests:

  - Cart requests (new, damaged, stolen)

  - Missed pickup reports

  - Maybe illegal dumping reports

- 📝 Keep informational answers for complex scenarios

- 🧪 Test with real users

### Phase 4: Full Automation (Month 2+)

- 🚀 Expand to more service types

- 🧠 Add smart routing logic

- 📊 Monitor and optimize

## Action Items - Next Steps

### Immediate (This Week)

- Deploy informational Q&As as planned

  - Addresses Oliver’s content feedback

  - Starts delivering value immediately

  - Sets baseline for comparison

- Contact Louisville Metro Technology Services

  - Email: Request API access for AI assistant integration

  - Phone: Call 311 and ask for Metro Tech Services developer relations

  - Ask for:

    - Accela API credentials

    - Open311 endpoint (if available)

    - Service code documentation

    - Test environment access

### Short-term (Weeks 2-4)

- API Discovery & Testing

  - Get API credentials

  - Build test integration for 1 service type (e.g., cart requests)

  - Validate with Louisville Metro team

  - Measure time savings vs. informational approach

- Decision Meeting with Oliver/Partner

  - Show API automation proof-of-concept

  - Discuss investment vs. benefit

  - Decide which workflows to automate first

  - Set timeline for full implementation

### Medium-term (Months 2-3)

- Production Implementation

  - Build production-ready API integration

  - Deploy for high-value workflows

  - Monitor success rates and user satisfaction

  - Iterate and expand

## Key Contacts

Louisville Metro Technology Services: - Main: Call 311 → ask for Metro Tech Services - Website: https://louisvilleky.gov/government/metro-technology-services - Open Data: https://louisvilleky.gov/government/metro-technology-services/open-data

Accela Support: - Developer Portal: https://developer.accela.com - Documentation: https://developer.accela.com/docs

## Bottom Line

YES, we can automate service request submission via API.

Options: 1. Quick win: Deploy informational Q&As now (addresses Oliver’s content feedback) 2. Better experience: Add API automation for simple workflows (2-4 weeks) 3. Best experience: Full automation with smart routing (2-3 months)

Next move: Contact Louisville Metro Technology Services to request API access while deploying Phase 1 informational Q&As.

This addresses Oliver’s recurring feedback: “ideally the agent builds out the workflow to handle [X] process”

## Sources

- Accela on LouisvilleKY.gov

- Louisville Metro Government launches new Accela portals

- Accela Civic Platform API

- The Civic Platform and the Accela API

- Louisville Metro 311 Open Data

- Open311 GeoReport v2 API

- Louisville Open Data Portal

- Making a Service Request

- Metro311 main page

Research by: Rachael + Claude Code (Sonnet 4.5) Date: February 19, 2026